| PROJECT NAME |  |  | PROJECT MANAGER | PROJECT SPONSOR |
| --- | --- | --- | --- | --- |
| Computer Online Store |  |  | Abdelrhman Hodib | Mohamed Fawzy (CEO) |
| EMAIL |  | PHONE | ORGANIZATIONAL UNIT |  |
| FutureProject212@gmail.com |  | 03-456782 | Future Project |  |
| ESTIMATED COSTS | EXPECTED SAVINGS |  | EXPECTED START DATE | EXPECTED COMPLETION |
| 50000 L.E | 3000 L.E |  | 15/10/2022 | 10/12/2022 |

# PROJECT OVERVIEW

| PROBLEM OR ISSUE | The store owners want to increase the popularity of their store name. |
| --- | --- |
| PURPOSE OF PROJECT | - The store provide more people with computers. - The store name spread among the youth. |
| BUSINESS CASE | Increase the rate of the sales, And achieve more profits. |
| GOALS / METRICS | - Ease the way of selling the products. - Take a share from the online shopping in this field. - Raise the reputation of the store in fixing the computer. |
| EXPECTED DELIVERABLES | A website that has an attractive design and fast in running the webpages. |

# PROJECT SCOPE

| WITHIN SCOPE | Transfer website backend onto CMS platform in order to improve page speed and flexibility. |
| --- | --- |
| OUTSIDE OF SCOPE | Customizable web pages on new CMS. |

# TENTATIVE SCHEDULE

| KEY MILESTONE | START | FINISH |
| --- | --- | --- |
| Form Project Team and Conduct Preliminary Review | 15/10 | 17/10 |
| Finalize Project Charter | 17/10 | 19/10 |
| Conduct planning Phase | 19/10 | 7/11 |
| Conduct Measurement Phase | 8/11 | 13/11 |
| Conduct Analysis Phase | 14/11 | 25/11 |
| Conduct implementation Phase | 25/11 | 3/12 |
| Conduct documentation Phase | 3/12 | 7/12 |
| Close Out Project and Write Summary Report | 7/12 | 10/12 |

# Project Sponsor 						     Project Manager

The Project charter Template uploaded from smartsheet.com Khaled Waleed Ibrahim 20201495194 Yousef Moamen Nasr 20201080834 Abd-Elrhman Mohamed Abd-Elhady 2022513643